Acceptance Testing

UAT Execution & Report Submission

| Date | 07-10-26 |
| --- | --- |
| Team ID | 23KD1A4230 |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Metro Ticket Generating System (ServiceNow) project at the time of the release to User Acceptance Testing (UAT).

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved during the testing phases of the digital ticketing platform.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 2 | 1 | 3 |
| Duplicate | 0 | 1 | 2 | 0 | 3 |
| External | 0 | 1 | 1 | 0 | 2 |
| Fixed | 4 | 5 | 8 | 12 | 29 |
| Not Reproduced | 0 | 0 | 1 | 1 | 2 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 0 | 2 | 2 |
| Totals | 4 | 7 | 14 | 17 | 42 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and remain untested across the core ServiceNow components of the application.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Service Portal UI & Routing | 12 | 0 | 0 | 12 |
| Fare Calculation Engine (GlideAjax) | 8 | 0 | 0 | 8 |
| QR Code Ticket Generation | 6 | 0 | 0 | 6 |
| Notifications (Email/SMS) | 4 | 0 | 0 | 4 |
| Database & Admin Dashboards | 7 | 0 | 0 | 7 |
| Security & User Authentication | 5 | 0 | 0 | 5 |
| Total | 42 | 0 | 0 | 42 |